Business Case PP LLC New Line of Air Purifiers

| Section | Description |
| --- | --- |
| Market Situation | The global air purifier market continues to grow rapidly due to increasing concerns about indoor air quality and health risks associated with pollution, allergens, and airborne contaminants. The market was valued at $6.3 billion in 2022 and is projected to reach $13.4 billion by 2030, representing a compound annual growth rate (CAGR) of 11.4%. Consumers are increasingly seeking effective solutions that improve indoor air quality and address health concerns such as allergens, volatile organic compounds (VOCs), odors, and airborne pollutants. Although HEPA air purifiers remain popular, current products have several limitations including high maintenance requirements, noise levels, ozone emissions, and limited purification coverage. |
| Opportunity | Perfect Purifiers LLC has an opportunity to improve its existing HEPA product line by addressing key customer concerns identified through market research. By developing an enhanced HEPA air purifier product line that improves filtration performance, reduces noise, eliminates ozone emissions, and reduces maintenance requirements, the company can strengthen its competitive position and expand its market share. The company can benefit from: • Increased product sales • Expansion of existing market share • Improved customer satisfaction • Reduction in product return rates Market research estimates that the new product line could increase company revenue by 25% and expand its existing market share by 10%. |
| Envisioned Solution | The envisioned solution is the development of a new line of improved HEPA air purifiers designed to address key market challenges. The product development team analyzed customer feedback and identified several critical improvements required in existing air purification systems. The proposed solution includes the development of three purifier models with increasing levels of functionality: Basic Model • Reduced noise levels • Reduced ozone emissions Better Model • Reduced noise levels • Reduced ozone emissions • Increased motor strength to improve filtration coverage Ultimate Model • Reduced noise levels • Reduced ozone emissions • Increased motor strength • Extended-life HEPA filter • Air freshener and odor elimination functionality This solution provides a tiered product offering that allows the company to serve different customer segments while addressing key market concerns. |
| Objectives and Assumptions | The objectives of the project include: • Launch a new HEPA purifier product line within six months • Increase market share within the residential air purifier segment • Improve customer satisfaction through enhanced product functionality • Reduce product return rates by improving product reliability The project assumes that: • Consumer demand for air purification products will continue to grow • Customers value improved safety, efficiency, and lower maintenance requirements • The company’s existing distribution network can support product launch and delivery |
| Costs | The development of the new product line will require the following investment: Initial planning and concept phase funding: $30,000 Prototype development investment: $80,000 Additional resources required include: • Engineering and product development resources • Manufacturing and supply chain coordination • Marketing and product positioning support • Project management and operational support |
| Strategic Alignment | The proposed product line aligns with Perfect Purifiers LLC’s strategic goals of expanding market presence and improving product innovation. The new purifier product line supports organizational goals by: • Expanding the company’s product portfolio • Strengthening competitive positioning in the air purification market • Addressing growing customer concerns regarding indoor air quality • Increasing revenue and market share This initiative supports the company’s long-term strategy of providing improved air purification technology to current and future customers. |
| Timing | The project timeline is designed to support a summer product launch, which aligns with seasonal increases in demand due to poor air quality and wildfire smoke conditions. The development timeline includes: Design Phase: January – March Development Phase: March – May Beta Testing: June Product Launch: Summer Season Launching during this timeframe ensures the company can capture increased demand during peak air quality concerns. |
| Cost Benefit Analysis | The estimated cost of product development is $80,000 for prototype development, in addition to $30,000 allocated for initial planning activities. The new product line is projected to generate more than $200,000 in annual revenue for at least two years following launch. This represents a strong return on investment and an estimated internal rate of return exceeding 200%. If the company chooses not to proceed with the project, it risks losing potential market share to competitors and missing an opportunity to capitalize on growing consumer demand for improved air purification solutions. |
| Risk | Several risks may impact the successful development and launch of the new product line. Key risks include: • Engineering delays during product development • Cost overruns during prototype production • Supply chain disruptions • Increased distribution costs These risks will be mitigated through strong project management, careful supplier coordination, and regular monitoring of development progress. |
| Initial Investment and Recommendation | The initial investment required to support the concept and planning phases is $30,000, followed by $80,000 required for prototype development. Based on the strong market opportunity, projected financial returns, and alignment with company strategy, it is recommended that Perfect Purifiers LLC proceed with the development and launch of the enhanced HEPA air purifier product line. |